# Purpose

This document tells you, the supplier, what you need to do to onboard to NHS Login as part of the NHS HealthStore Integration programme.

It covers the eligibility test, the integration stages, the artefacts you must produce, the security requirements specific to NHS Login, and a conformance checklist for DAPB3051.

The programme will assign you support and provide subject matter expert support during onboarding; the items in this document remain your responsibility to deliver.

# 1. Eligibility check

NHS Login is for patient-facing services for citizens receiving NHS services or registered to a GP practice in England only. We need to confirm that every item below applies to your product, before it is eligible to be fully integrated into NHS Login. If any line is unchecked, please raise it before applying.

| ☐ | The service is patient-facing, not clinician-facing. Use NHS CIS2 for clinician login scenarios |
| --- | --- |
| ☐ | Users are registered at a GP practice in England, or are receiving NHS services in England. |
| ☐ | NHS Login is used for repeat authentication, not just one-off linkage key retrieval. |
| ☐ | You can comply with DAPB3051 by 31 December 2026, the v3.1 full conformance date. |
| ☐ | All data hosting and processing is in the UK, or where unavoidable, the EU/EEA. Transfers outside this area normally are not accepted. |
| ☐ | Age restrictions are understood: NHS Login supports users aged 11 and over for P5 and P9. Any product-specific age limit is enforced by you in your service. |

# 2. The integration journey

Typically, this can take 3 to 4 months from application to go-live. Most communication is via Microsoft Teams in a private channel set up by NHS England.

The High level stages are summarised as:

### Stages

- Apply via the Digital Onboarding Service (DOS).

- Application Review Call with the NHS Login team.

- Partner Integration Board decision: approve, defer or reject.

- Discovery: build a proof of concept in the Sandpit environment.

- Preparation Call.

- Product Demonstration Call (deep-dive with NHS Login SMEs from technical architecture, data security, IG and legal).

- Integrate: testing in the Integration Test environment, completing the SCAL.

- Pre-go-live: technical conformance report, penetration test, signed Connection Agreement.

- Go live (not on an English bank holiday).

- BAU support via the NHS England Service Bridge and National Service Desk.

# 3. What the programme provides vs. what you produce

### The HealthStore programme will

- Act as the commissioning sponsor where applicable.

- Coordinate the application with NHS England and the Partner Integration Board.

- Provide the integration API specification (OAS 3.0, NHS APIM-aligned).

- Support evidence reviews of your DAPB3051 and DTAC artefacts.

- Help design sandpit and integration test scenarios.

- Run technical workshops covering OIDC integration, SCAL evidence, clinical safety and IG.

### What you, the supplier, must deliver

- ODS code registration.

- DSPT submission for your organisation, status "Standards Met".

- Clinical Safety Officer appointment and clinical safety case (DCB0129).

- Penetration test, conducted independently.

- All SCAL evidence and declarations.

- Architecture and data flow diagrams.

- The connection Agreement is to be signed by an authorised officer of your organisation.

- National Service Desk registration.

- Public-key (PEM) generation and secure private-key storage.

# 4. Required documents and artefacts

Use this list to track every artefact NHS Login will ask for. "From NHSE" means NHS England produces or issues the item; the rest you produce.

| ☐ | Artefact | Source | When |
| --- | --- | --- | --- |
| ☐ | Application Form (via DOS) | Supplier | Apply |
| ☐ | Sandpit Environment Request Form | Supplier | Discovery |
| ☐ | Proof of concept in Sandpit | Supplier | Discovery |
| ☐ | Prepare for Product Demonstration Call Form (via DOS) | Supplier | Preparation |
| ☐ | Architecture diagram (showing scopes received from NHS Login) | Supplier | Product Demo |
| ☐ | Data flow diagram | Supplier | Product Demo |
| ☐ | User journey documentation (B4 and D1.1 DTAC) | Supplier | Product Demo |
| ☐ | Integration Environment Request Form | Supplier | Integrate |
| ☐ | SCAL (Supplier Conformance Assessment List) | Supplier | Integrate |
| ☐ | Test data pack and integration test credentials | From NHSE | Integrate |
| ☐ | Completed test scenarios from the SCAL | Supplier | Integrate |
| ☐ | Public key (PEM) for the integration test client | Supplier | Integrate |
| ☐ | Technical Conformance Report (form to NHSE; report returned) | Joint | Pre-go-live |
| ☐ | Completed Digital Technology Assessment Criteria for Health and Social Care (DTAC) Form (Version 2.0) | Supplier | Pre-go-live |
| ☐ | Cyber Essentials Certificate (C3.1 DTAC) | Supplier | Pre-go-live |
| ☐ | Penetration test report (independent, recent) (C3.3 DTAC) | Supplier | Pre-go-live |
| ☐ | Vulnerability remediation plan | Supplier | Pre-go-live |
| ☐ | Completed Pre-acquisition questionnaire (PAQ form) for medical devices (C1.1.1 DTAC) | Supplier | Pre-go-live |
| ☐ | For Class I: most recent Post Market Surveillance Report (PMSR) (if first manufactured 3 or more years ago) For Class IIa, IIb or III most recent Periodic Safety Update Report (PSUR) (if first manufactured 1 (for Class III) or 2 (for Class II) or more years ago) | Supplier | Pre-go-live |
| ☐ | Clinical risk management system (DTAC C1.2.3) | Supplier | Pre-go-live |
| ☐ | Clinical Safety Case Report (DCB0129) (DTAC C1.2.4) | Supplier | Pre-go-live |
| ☐ | Hazard log (DTAC C1.2.4) | Supplier | Pre-go-live |
| ☐ | Clinical Safety Officer details (registered clinician) (C1.2.5 DTAC) | Supplier | Pre-go-live |
| ☐ | DCB0160 support to deploying organisations documented | Supplier | Pre-go-live |
| ☐ | Medical device assessment and MHRA classification | Supplier | Pre-go-live |
| ☐ | DSPT current submission, "Standards Met" (C2.1 DTAC) | Supplier | Pre-go-live |
| ☐ | ICO registration evidence (current payment) (C2.2.1 DTAC) | Supplier | SCAL |
| ☐ | Data Protection Officer (DPO) details | Supplier | SCAL |
| ☐ | DPIA covering NHS Login data processing (C2.2.2 and C2.2.3 DTAC) | Supplier | SCAL |
| ☐ | Public key (PEM) for production client | Supplier | Pre-go-live |
| ☐ | National Service Desk registration | Supplier | Pre-go-live |
| ☐ | Production Environment Request Form | Supplier | Pre-go-live |
| ☐ | Connection Agreement signed by authorised officer | From NHSE; Supplier signed | Pre-go-live |

# 5. Security requirements specific to NHS Login

NHS Login is built on OpenID Connect 1.0 over OAuth 2.0. The External Interface Specification (EIS), section 7, sets the security model. The points below are the ones that are most relevant.

### OIDC and key management

- Support the authorisation code flow with PKCE.

- Client authentication uses private_key_jwt with an asymmetric key pair. You generate the key pair and share only the public key (PEM) with NHS Login.

- Hold the private key in a secure store (HSM-backed or KMS-backed). Document rotation and revocation processes.

- Validate the ID token on every login: signature, issuer, audience, nonce, expiry. Validate the vot and vtm claims to confirm the Vector of Trust matches what was requested.

### Session management

- NHS Login does not manage your service session or your logout. You do.

- Your session timeouts and re-authentication intervals must align with the verification level requested in the vtr parameter.

- Single Sign On (SSO) behaviour is controlled by the prompt parameter on the auth request.

### Native authentication alongside NHS Login

- If you offer a non-NHS Login authentication route to the same data, that route must meet the same Vector of Trust as the NHS Login path.

- You cannot use NHS Login to bootstrap a weaker native login.

### Penetration testing

- Independent test, before go-live, by a CHECK-scheme assessor or equivalent.

- Do not pen-test in the sandpit or integration environments.

- Produce a remediation plan; major findings must be closed before go-live.

### Data residency

- All hosting and processing in the UK by default. EU/EEA only where strictly necessary, with documented justification.

# 6. DAPB3051 conformance checklist

DAPB3051 v3.1 (Amd 59/2025) was published on 23 December 2025. The full conformance date is 31 December 2026.

The v3.1 update aligns with GPG45 (December 2024 update) and replaces the older transactional archetypes with broader transaction examples. It also adds further guidance on authentication sessions.

Use the checklist below to walk through the standard. Every item should be evidenced in your SCAL submission.

### 6.1 Scope and applicability

| ☐ | We have read DAPB3051 v3.1 and Appendix D (transaction examples). |
| --- | --- |
| ☐ | We have identified every transaction in our product that involves accessing or changing personal health or care data. |
| ☐ | For each transaction, we have classified the required identity verification level: P0, P5 or P9. |
| ☐ | For each transaction, we have classified the required authentication level using NHS Login terms (Cp, Cd, Cm) or equivalent. |
| ☐ | The combined Vector of Trust (VoT) for each transaction is documented (for example P9.Cp.Cd). |
| ☐ | Where we offer a native authentication path, it meets the same VoT as the NHS Login path for the same transaction. |
| ☐ | Where the user enters at P5 and accesses a P9 feature, we trigger the P5-to-P9 step-up journey via NHS Login. |

### 6.2 Verification levels mapped

| Level | NHS Login term | Typical use |
| --- | --- | --- |
| Low | P0 | Read-only generic content with no personal data |
| Medium | P5 | Email and mobile verified, basic claims, no clinical data |
| High | P9 | Full identity verified by photo ID and likeness, or by GP confirmation. Required for medical record access, repeat prescriptions, prescription ordering, etc. |

### 6.3 Authentication levels mapped

| ☐ | Type | NHS Login term | DAPB3051 level |
| --- | --- | --- | --- |
| ☐ | Email and password | Cp | Basic |
| ☐ | Registered device (OTP or remembered browser) | Cd | Basic |
| ☐ | Biometric, FIDO-compliant | Cm | High |
| ☐ | Cp and Cd combined (effectively MFA) | Cp.Cd | High |

### 6.4 Governance and operational items

| ☐ | Authentication session management is implemented per the v3.1 guidance: re-authentication intervals, maximum session length, idle timeout. |
| --- | --- |
| ☐ | Audit logging records identity verification and authentication events with sufficient detail for incident response. |
| ☐ | Account recovery and credential reset processes meet the same VoT as the original credential. |
| ☐ | Subject access, rectification and erasure processes are documented for the data NHS Login passes to us. |
| ☐ | A named individual is accountable for ongoing DAPB3051 conformance after go-live. |
| ☐ | We have a process to re-test conformance when DAPB3051 is amended or our product introduces new transactions. |

### 7.5 Evidence pack to attach to the SCAL

| ☐ | DAPB3051 conformance statement, signed by the accountable individual. |
| --- | --- |
| ☐ | Transaction-to-VoT mapping table for the product. |
| ☐ | Step-up journey design, where P5 to P9 is offered. |
| ☐ | Session management policy. |
| ☐ | Audit logging design. |

# 7. Vectors of Trust: what to ask for

VoT is sent in the vtr parameter on the OIDC authorisation request. The profiles you can request are listed below. Multiple acceptable vectors can be requested as an array, for example, ["P9.Cp.Cd", "P9.Cm"], where any one of them satisfies the request.

| Profile | Levels | When to use |
| --- | --- | --- |
| P0.Cp | Low verification, basic auth | Read generic, non-personal content |
| P5.Cp.Cd | Medium verification, high auth | Limited claims, basic features only |
| P9.Cp.Cd | High verification, high auth | Password and registered device. Full feature set. |
| P9.Cm | High verification, high auth | Biometric or FIDO. Full feature set. |

Appendix

A. References

| Title | Location |
| --- | --- |
| NHS Login Integration Toolkit (entry point) | https://digital.nhs.uk/services/nhs-login/nhs-login-for-partners-and-developers/nhs-login-integration-toolkit |
| NHS Login Developer documentation | https://nhsconnect.github.io/nhslogin/ |
| NHS Login External Interface Specification (EIS) | https://nhsconnect.github.io/nhslogin/interface-spec-doc/ |
| DAPB3051 standard page (NHS Standards Directory) | https://standards.nhs.uk/published-standards/identity-verification-and-authentication-std-for-health-care-digital-data-analytics-and-tech-use |
| NHS Login forms and documents library | https://digital.nhs.uk/services/nhs-login/nhs-login-for-partners-and-developers/nhs-login-integration-toolkit/nhs-login-forms-and-documents |
| Digital Onboarding Service (DOS) | https://digital.nhs.uk/developer/guides-and-documentation/digital-onboarding |
| Vectors of Trust | https://nhsconnect.github.io/nhslogin/vectors-of-trust/ |
| Apply for NHS Login (eligibility) | https://digital.nhs.uk/services/nhs-login/nhs-login-for-partners-and-developers/nhs-login-integration-toolkit/apply-for-nhs-login |
| NHS Login integration process | https://nhsconnect.github.io/nhslogin/integration-process/ |
| How NHS Login works | https://digital.nhs.uk/services/nhs-login/nhs-login-for-partners-and-developers/nhs-login-integration-toolkit/how-nhs-login-works |
| Compare NHS Login environments | https://nhsconnect.github.io/nhslogin/compare-environments/ |
| Scopes and claims | https://nhsconnect.github.io/nhslogin/scopes-and-claims/ |
| Step-up journey, P5 to P9 | https://nhsconnect.github.io/nhslogin/step-up-p5-p9/ |
| Generate public key (PEM) | https://nhsconnect.github.io/nhslogin/generating-pem/ |
| Discovery stage guidance | https://digital.nhs.uk/services/nhs-login/nhs-login-for-partners-and-developers/nhs-login-integration-toolkit/discovery |
| Integrate stage guidance | https://digital.nhs.uk/services/nhs-login/nhs-login-for-partners-and-developers/nhs-login-integration-toolkit/integrate |
| NHS Login support email | mailto:england.engage.nhslogin@nhs.net |
| DTAC | Digital Technology Assessment Criteria (DTAC): guidance for buyers and suppliers - Key tools and information - NHS Transformation Directorate |

B. Abbreviations

| Abbreviation | Meaning |
| --- | --- |
| API | Application Programming Interface |
| APIM | NHS API Management |
| BAU | Business as Usual |
| CHECK | NCSC-approved penetration testing scheme |
| CIS2 | NHS Care Identity Service 2 (clinician identity) |
| CSO | Clinical Safety Officer |
| DAPB | Data Alliance Partnership Board |
| DCB | Data Coordination Board |
| DOS | Digital Onboarding Service |
| DPIA | Data Protection Impact Assessment |
| DPO | Data Protection Officer |
| DSPT | Data Security and Protection Toolkit |
| DTAC | Digital Technology Assessment Criteria |
| DTx | Digital Therapeutics |
| EIS | External Interface Specification |
| EUO | End User Organisation |
| FIDO | Fast IDentity Online |
| GPG45 | Good Practice Guide 45 (UK identity proofing) |
| HSM | Hardware Security Module |
| ICO | Information Commissioner's Office |
| IG | Information Governance |
| IM1 | Integration with GP IT primary care systems |
| KMS | Key Management Service |
| MFA | Multi-Factor Authentication |
| MHRA | Medicines and Healthcare products Regulatory Agency |
| NHSE | NHS England |
| OAS | OpenAPI Specification |
| OAuth | Open Authorization (2.0) |
| ODS | Organisation Data Service |
| OIDC | OpenID Connect |
| OTP | One Time Password |
| PEM | Privacy Enhanced Mail (key file format) |
| PKCE | Proof Key for Code Exchange |
| SCAL | Supplier Conformance Assessment List |
| SME | Subject Matter Expert |
| SSO | Single Sign On |
| VoT | Vector of Trust |

C. Glossary

| Term | Definition |
| --- | --- |
| Authentication | Proving who you are. NHS Login supports password (Cp), registered device (Cd), and biometric or FIDO (Cm). |
| Authorization Code Flow with PKCE | The OAuth 2.0 / OIDC flow used by NHS Login. PKCE protects the authorisation code from interception. |
| Cd | NHS Login authentication credential. Registered device, set up via OTP or remembered browser. Basic level in DAPB3051 Appendix D. |
| Cm | NHS Login authentication credential. Biometric or FIDO-compliant device. High level in DAPB3051 Appendix D. |
| Cp | NHS Login authentication credential. Email and password. Basic level in DAPB3051 Appendix D. |
| Connection Agreement | Legal contract between NHS England and the supplier. Signed by an authorised officer of the supplier organisation before go-live. The completed SCAL becomes part of this agreement. |
| DAPB3051 | NHS information standard for identity verification and authentication for digital health and care services. Mandatory under section 250 of the Health and Social Care Act 2012. Current version v3.1, full conformance date 31 December 2026. |
| DCB0129 | Clinical risk management standard for manufacturers of health IT systems. Mandatory for software developers. |
| DCB0160 | Clinical risk management standard for organisations deploying health IT systems. Suppliers must support deploying organisations to comply. |
| Identity verification | Proving the person is who they claim to be. NHS Login uses photo ID and a likeness check, GP-confirmed identity, or video verification, to reach P9. |
| Integration test environment | End-to-end test environment for evidence used in the SCAL. Access is granted only after the Product Demonstration Call. Pen-testing and NFT are not permitted here. |
| Linkage key | Token used to associate a patient with their GP record for IM1 access. NHS Login can return one when a user reaches P9. NHS Login cannot be used purely to retrieve a linkage key. |
| Partner Integration Board | NHS England board that approves, defers or rejects NHS Login applications after the Application Review Call. |
| P0, P5, P9 | Identity verification levels: low (no personal data), medium (email and mobile verified), high (full identity proven). |
| private_key_jwt | OIDC client authentication method using an asymmetric key pair. Required by NHS Login. The supplier holds the private key; NHS Login holds the public key. |
| Sandpit | Proof of concept environment. A copy of production code without live data. Used during the Discovery stage. |
| SCAL | Supplier Conformance Assessment List. Excel-based onboarding workbook covering supplier information, IG, security and clinical safety, plus a tab for each NHS service used. |
| Step-up journey | Process of taking a P5-verified user to P9 within a session, without requiring full re-authentication. |
| Vector of Trust (VoT) | Combined identity verification level and authentication strength sent in the vtr parameter on the OIDC authorisation request. Example: P9.Cp.Cd. |